VERIDIAN BANK

SentinelAI Fraud Detection Platform

RACI MATRIX

SentinelAI Fraud Detection Platform

Roles & Responsibilities Across the Project Lifecycle

| Document Owner: | Mautik Patel, Project Delivery Manager |
| --- | --- |
| Version: | 1.0 |
| Date: | January 20, 2026 |
| Legend: | R = Responsible, A = Accountable, C = Consulted, I = Informed |

# 1. RACI Matrix

| Activity | Sponsor (CRO) | Delivery Mgr | Fraud Ops Lead | Data Science Lead | Card Payments Lead | Compliance | IT Infra |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Charter approval | A | R | C | C | C | I | I |
| Business requirements (BRD) sign-off | I | A | R | C | C | C | I |
| Functional requirements (FRD) sign-off | I | A | C | R | R | C | C |
| Data pipeline & feature store build | I | A | I | R | I | I | C |
| Model development & training | I | A | C | R | I | C | I |
| Scoring API & switch integration | I | A | I | C | R | I | R |
| Model risk validation | I | C | I | C | I | R | A |
| Champion/challenger pilot execution | I | A | R | R | C | I | I |
| Go / no-go decision for production cutover | A | R | C | C | C | C | I |
| Production cutover & go-live | I | A | C | C | R | I | R |
| Post-implementation review | A | R | C | C | C | I | I |
| Ongoing model monitoring & retraining | I | C | I | R | I | I | I |
| Steering Committee reporting | A | R | I | I | I | I | I |

# 2. Notes

- Each activity has exactly one Accountable (A) party; multiple parties may be Responsible (R).

- The Project Delivery Manager (Mautik Patel) holds cross-cutting accountability for schedule, budget, and scope, and is Accountable for the majority of delivery-phase activities.

- Compliance holds sole Accountability for model risk validation given regulatory ownership under the Bank's Model Risk Management policy.

- The CRO (Sponsor) is Accountable for the initial charter and the final go/no-go and steering committee reporting lines, reflecting executive risk ownership.