VERIDIAN BANK

SentinelAI Fraud Detection Platform

STAKEHOLDER REGISTER & COMMUNICATION PLAN

SentinelAI Fraud Detection Platform

Stakeholder Analysis, Engagement & Communication Cadence

| Document Owner: | Mautik Patel, Project Delivery Manager |
| --- | --- |
| Version: | 1.0 |
| Date: | January 22, 2026 |

# 1. Stakeholder Register

| Stakeholder | Role | Power | Interest | Engagement Strategy |
| --- | --- | --- | --- | --- |
| Sarah Whitfield | CRO / Sponsor | High | High | Manage closely – monthly steering committee, immediate escalation of high risks |
| David Okonjo | Head of Fraud Ops | High | High | Manage closely – bi-weekly workstream syncs, direct input on case workflow design |
| Priya Nataraj | Head of Data Science | High | High | Manage closely – sprint reviews, joint model validation planning |
| Marcus Webb | Head of Card Payments | High | Medium | Keep satisfied – monthly integration checkpoint, early POC involvement |
| Compliance / Legal | Model Risk & Regulatory | High | Medium | Keep satisfied – engaged from Phase 2 to avoid late-stage rework |
| Fraud Analysts (front line) | End Users | Low | High | Keep informed – UAT participation, training sessions pre-go-live |
| Customer Experience Team | Downstream Impact | Low | Medium | Keep informed – quarterly updates on false-decline improvement metrics |
| Enterprise IT Infrastructure | Platform Support | Medium | Low | Monitor – involved at integration and cutover phases |

# 2. Communication Plan

| Communication | Audience | Frequency | Channel | Owner |
| --- | --- | --- | --- | --- |
| Steering Committee update | Sponsor, PMO, workstream leads | Monthly | In-person / Teams + deck | Mautik P. |
| Core team stand-up | Delivery team | Weekly | Teams call | Mautik P. |
| Sprint review & demo | Data Science, Engineering, Fraud Ops | Bi-weekly | Teams call | Priya N. |
| Status report | Sponsor, Steering Committee | Weekly | Email (report template) | Mautik P. |
| Risk & issue review | Core team, Compliance | Weekly | Teams call / RAID log | Mautik P. |
| Analyst training & UAT briefing | Fraud Ops analysts | Twice (pre-pilot, pre-go-live) | In-person workshop | David O. |
| Executive go-live readiness review | CRO, all workstream leads | Once, prior to cutover | In-person | Mautik P. |
| Post-implementation review | Sponsor, Steering Committee | Once, 90 days post go-live | Report + presentation | Mautik P. |

# 3. Escalation Path

- Level 1 – Core team issue: resolved within workstream, logged in RAID log (target: 48 hours)

- Level 2 – Cross-workstream conflict or medium/high risk: escalated to Project Delivery Manager (target: 3 business days)

- Level 3 – Budget, scope, or timeline impact: escalated to Steering Committee at next scheduled review, or emergency session if impact is severe

- Level 4 – Regulatory or reputational risk: immediate escalation to CRO and Compliance regardless of scheduled cadence